Matters Arising from Amenities and Open Spaces Meeting 8th October 2025

- Street lighting for Nep Town Road

The lighting head has still not been installed. WSCC were chased on the 22th October, response as follows ‘Unfortunately there has been an issue locating the UKPN mains supply to connect the column. The cable just wasn’t anywhere near the drawing showed. We are now having to put in place a road crossing to connect the light. Fingers crossed it won’t be much longer. A further update confirmed it should be operational by the 14th November.

- Cemetery Lighting

Emergency repairs were recently carried out following vandalism on 17th October but lights were reported as not working again a week later. The electrician has been asked to investigate again.

- Cemetery planting.

A planting plan is awaited from Cllr Andrews for the path from the Lych Gate

- Path from tennis club to leisure centre car park.

Quotations for the footpath surfacing from the Tennis club to the Leisure Centre car park will be obtained once the hedge has been significantly cut back to increase the path width. Works Officers are currently prioritising the storage container work.

- Toad in the Hole

Works Officers have been asked to remove the Toad on the top. The rest will be left to decay naturally. It will be monitored to ensure that there are no safety concerns.

- Drainage on the Kings Field and Memorial Field

A positive response to the request to use s106 funds was received from Horsham for the spring renovation work only, not jetting the drains as this was considered maintenance rather than a ‘pitch improvement’. The football club have been asked to obtain two further quotations for the spring renovation work, then an application for the funds can be made to HDC.

- Clothes recycling at the Leisure Centre

The leisure centre has decided not to pursue further.

To note

- Springlands Lane – Addition of a FP along Springlands Lane between FP2563/1 and FP2566/1, Henfield - DMMO 6/24 (CC803.17065) granted