Matters Arising from Amenities and Open Spaces Meeting January 2026

- Cemetery Lighting

The lighting appears to currently be working.

- Cemetery planting.

A planting plan is awaited from Cllr Andrews for the path from the Lych Gate.

- Drainage on the Kings Field and Memorial Field

Two further quotations are awaited from the football club for the spring renovation work, then an application for s106 funds can be made to HDC.

- Access to Downslink via Guide Hut

No progress has been made.

- Parking on Double yellows at rear of Sainsbury’s

Previous correspondence on the issue has been sent to Cllr Perry to investigate further.

- Local Nature Recovery

Feedback has now been submitted.

- Works Officer storage containers

Awaiting response from electrician on when works can start but likely to be in February.

- Additional Bus Shelter

Each council on the No.17 route have submitted their suggestions for additional shelters as well as other suggestions for more general improvements eg lighting and RTI. It is expected that the available funding might be able to provide 12 -16 additional shelters, a similar number to that requested. WSCC suggested that one PC  (implication Henfield) acts as a ‘project lead’ as per a similar project for the Littlehampton to Chichester route where Barnham and Eastergate held and distributed funds.

Next Step – WSCC will arrange site visits with each individual parish to survey each request. They will also research highway boundaries to establish available space. Cooperation with landowners might be possible if additional land is needed, example given was at Leonardslee where there is a particular attraction that might benefit. WSCC will also check on the position with planning permission, especially in regard to our conservation area.

- Tree Work

The six-month tree work is now complete, an invoice is awaited. Costs paid so far are £1375 and the original quote was for £1730. A quote is awaited for the 12-month work which is due to begin in April.

- Active Travel

There is no further update from WSCC on the improvements planned for the front of the primary school.  The formal announcement of approved schemes will be published in the WSCC Annual Delivery Plan in February 2026.

There has been no further information or evidence of a stopping up order from WSCC for the short stretch of highway in Deer Park. Bysshop Meadow Management Company and HPC have both chased for a response from the legal team.

To Note

An additional matching memorial bench has been ordered for installation at the southern end of the cemetery extension, costs met by a local family.